Meeting Minutes – Project Sync
Date: March 14, 2026
Time: 2:00 PM – 2:35 PM
Location: Virtual (Zoom)
Attendees: Alex Chen, Jamie Lee, Sam Rivera, Taylor Guo
Absent: Morgan Smith

Agenda

- Review action items

- Q2 timeline adjustments

- Budget update

- Open floor

Discussion Summary

1. Review action items

- Alex completed the client onboarding doc.

- Jamie still working on vendor contracts — ETA March 20.

2. Q2 timeline adjustments

- Product launch moved from April 10 → April 24 due to QA delays.

- Marketing campaign updated accordingly (Sam to confirm new dates by March 18).

3. Budget update

- Taylor presented revised figures: $4,200 under original projection.

- Remaining funds allocated to additional user testing.

4. Open floor

- Decision: cancel April 5 check-in, next meeting April 12.

Action Items

| Task | Owner | Due |
| --- | --- | --- |
| Update marketing launch dates | Sam Rivera | March 18 |
| Finalize vendor contracts | Jamie Lee | March 20 |
| Schedule user testing sessions | Taylor Guo | March 25 |

Next Meeting

Date: April 12, 2026 @ 2:00 PM EST
Adjourned: 2:35 PM